**Team 3 Status Report**

**8/10/20**

**Current Status:**

Wrapping up design activities on Milestone 5, still missing many diagrams necessary to build the complete system but Reservation and Access Hotel System diagrams are complete.

**Status Color: RED**

**Accomplishments for Prior Week:**

* **Completed the Reservation and Access Hotel System diagrams, including detailed Class Diagram**
* **Updated Hotel Administration and Rewards communication / robustness diagrams**
* **Updated Reservations and Access Hotel System sequence diagrams**

**Planned Accomplishments for Upcoming Week:**

* **Complete the remaining diagrams so we can begin implementing. We currently cannot implement in parallel.**

**Issues:**

* **Accountability**
* **Work ethic**
* **Behind schedule for milestones**
* **A ton of last-minute updates**

**Team 3 Status Report**

**8/3/20**

**Current Status:**

Currently starting on Milestone 5 design details and updating the remaining class diagrams for Rewards / Access Hotel System use cases

**Status Color: RED**

**Accomplishments for Prior Week:**

* **Milestone 4 Presentation**
* **Updated DFD diagrams for Context, 0, Access (1), and Reservations (4)**

**Planned Accomplishments for Upcoming Week:**

* **Begin work on Milestone 5 design**

**Issues:**

* **Accountability**
* **Work ethic**
* **Behind schedule for milestones**

**Team 3 Status Report**

**7/27/20**

**Current Status:**

UI mockups created by hand. Finished almost all diagrams for Reservations and Access Hotel System except for state and class. Creating Milestone 4 PowerPoint to present later today.

**Status Color: RED**

**Accomplishments for Prior Week:**

* **Completed Reservations and Access Hotel System diagrams except for state and class**
* **Completed Check in / out and Rewards sequence / robustness diagrams**

**Planned Accomplishments for Upcoming Week:**

* **Start work on Milestone 5**
* **Complete the rest of the Check in / out and Rewards diagrams (DFD, State, Class, Communication, etc.)**
* **Rework the existing Check in / out and Rewards diagrams to be correct**

**Issues:**

* **Accountability**
* **Work ethic**
* **Behind schedule for milestones**

**Team 3 Status Report**

**7/20/20**

**Current Status:**

Implemented contingency plan and selected a Team Lead. Lost a member and can’t contact them.

**Status Color: RED**

**Accomplishments for Prior Week:**

* **New Team Lead selected**
* **Documents were migrated to a new platform – GitHub**
* **A new task tracking board was created for team members**

**Planned Accomplishments for Upcoming Week:**

* **Complete Milestone 4 diagrams and document**
* **Create Milestone 4 presentation**

**Issues:**

* **New member is MIA and nobody can contact them**
* **New Team Lead implementation took a bit of work and time**

**Team 3 Status Report**

**7/13/20**

**Current Status:**

Milestone 4 hasn’t made great progress. There was a swap in team members that has stirred up the team pacing -- Implementing contingency plan.

**Status Color: YELLOW**

**Accomplishments for Prior Week:**

* **Filling in first sections of Analysis Artifacts document for Milestone 4**

**Planned Accomplishments for Upcoming Week:**

* **Continue work on Milestone 4**
* **Define new Team Lead**
* **Set up new document tracking system**
* **Migrate and version documents**

**Issues:**

* **Team Lead needs to be identified, but members don’t have the flexibility to easily take this on**
* **Communications have slowed tremendously and work pacing is gone**

**Team 3 Status Report**

**7/6/20**

**Current Status:**

Currently starting on Milestone 4

**Status Color: YELLOW**

**Accomplishments for Prior Week:**

* **Milestone 2 & 3 presentation**
* **Setting up initial documents in Milestone 4**

**Planned Accomplishments for Upcoming Week:**

* **Work on Milestone 4**

**Issues:**

**n/a**

**Team 3 Status Report**

**6/29/20**

**Current Status:**

Finished Milestone 3 and working on PowerPoint presentation for Today’s presentation

**Status Color: YELLOW**

**Accomplishments for Prior Week:**

* **Revised SPMP**
* **Revised Use Case Summary**
* **Revised Complete ERD**
* **Created Use Case Specification Documents**

**Planned Accomplishments for Upcoming Week:**

* **Presentation**

**Issues:**

* **Communication and participation during meetings is still an issue with our team during meetings**
  + **Planning to ask team members to start leading more meetings**

**Team 3 Status Report**

**6/22/20**

**Current Status:**

According to Team lead meeting last Wednesday, we need to redo our use case summary, ERD, use case specification, and some parts of SPMP

**Status Color: RED**

**Accomplishments for Prior Week:**

* **Completed a brand-new use case diagram approved by Prof. Steiner**

**Planned Accomplishments for Upcoming Week:**

* **Complete new use case summary**
* **Complete use case specification documents**
* **Compete new ERD**
* **Re-vise parts of the SPMP**

**Issues:**

* **Have a lot of work to do before Saturday night**
  + **Planning to hopefully meet with Professor Steiner to review use case summary and complete use case specification documents prior to Saturday and revise the SPMP**
  + **Assign use case specification documents soon to team members**

**Team 3 Status Report**

**6/15/20**

**Current Status:**

[1-2 sentences]

**Status Color: YELLOW**

**Accomplishments for Prior Week:**

* **Had two team meetings last week (Thursday & Thursday)**
* **Assigned use cases for use case summary**

**Planned Accomplishments for Upcoming Week:**

* **Work on Use Case Specification documents**

**Issues:**

* **Might have issues having enough time to review each other’s work/use case specification documents**
  + **Ask for more time or will have to turn them in without review**

**Team 3 Status Report**

**6/8/20**

**Current Status:**

Completed the SPMP and ER Diagram on time, going to setup 2-3 meetings this week to discuss and fill out the user case summary (Monday, Tuesday, and/or Thursday)

**Status Color: GREEN**

**Accomplishments for Prior Week:**

* **Completed the SPMP and ER diagrams as a group**

**Planned Accomplishments for Upcoming Week:**

* **Start Use case summary on Monday, work on Use Case Diagram as a group**
* **Assign to each member to write a paragraph about a use case(s) and there purpose**

**Issues:**

* **None at the moment**

**Team 3 Status Report**

**6/1/20**

**Current Status:**

Currently working on filling out the SPMP, planning to finish the Task Network and the Task Timeline on Tuesday and section 2.3 and 2.4

**Status Color: RED**

**Accomplishments for Prior Week:**

* **Organized initial group meetings**
* **Completed most of the SPMP with the exception of the sections outline above**

**Planned Accomplishments for Upcoming Week:**

* **Finish the SPMP and the ER Diagram**

**Issues:**

* **Need to finish Task Network Diagram**
  + **assign to Jeff to start**
* **Need to start and complete task timeline**
  + **assign to Khalid to start**
* **Need to start and complete ER Diagram**
  + **assign to Monier to start**
* **Need to start and complete sections 2.3 and 2.4**
  + **assign to self to start**